EXPERIMENT 2

SOFTWARE PROJECT PLAN

Application: Smart Waste Management System

1. Project Objective

The Smart Waste Management System improves waste collection by monitoring the fill level of public waste bins and informing collection teams when bins require service. The system combines sensors, an IoT-enabled controller, a cloud dashboard and a collection management application.

2. Project Scope

In Scope

Registration of waste bins and collection locations.

Monitoring bin fill level using sensors.

Transmission of sensor data to a cloud dashboard.

Generation of alerts when a bin reaches a defined level.

Viewing bin status and collection history.

Assigning collection tasks to workers.

Out of Scope

Automatic physical collection of waste.

Advanced computer-vision-based waste classification.

Municipal billing and payment management.

Large-scale city-wide deployment during the initial project.

3. Project Timeline

| Week | Major Activity | Expected Output |
| --- | --- | --- |
| 1 | Requirement analysis | Requirement specification and user roles |
| 2 | System and database design | Architecture, database and interface design |
| 3 | IoT hardware development | Sensor and controller prototype |
| 4 | Cloud and application development | Dashboard and collection module |
| 5 | Integration and testing | Integrated working prototype |
| 6 | User testing and improvements | Corrected and stable system |
| 7 | Deployment preparation | Final system and documentation |
| 8 | Demonstration and maintenance setup | Project presentation and maintenance plan |

4. Team Roles

| Role | Responsibility |
| --- | --- |
| Project Manager | Plans activities, coordinates the team and tracks progress. |
| System Analyst | Collects requirements and prepares functional specifications. |
| Hardware/IoT Developer | Integrates sensors, controller and communication modules. |
| Software Developer | Develops dashboard, application functions and APIs. |
| Database Developer | Designs and manages storage of bin and collection data. |
| Tester | Prepares test cases, performs testing and reports defects. |

5. Required Resources

ESP32 or similar IoT controller.

Ultrasonic or suitable fill-level sensor.

Cloud database/dashboard.

Mobile or web interface.

Development computer and software tools.

Internet or wireless communication.

6. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sensor failure | Incorrect bin status | Calibration and periodic sensor testing |
| Network failure | Delayed data transmission | Local data buffering and retry mechanism |
| Incorrect readings | Unnecessary collection | Filtering and threshold validation |
| Software defects | Incorrect alerts | Unit, integration and user testing |
| Power interruption | System downtime | Battery backup where required |

7. Expected Output

The project should provide a working prototype that displays the current status of waste bins, generates alerts for high fill levels and helps collection teams prioritize their work.